|  |  |
| --- | --- |
| **Project Status Report – Group C** | |
| **Project Name** | Special Interest Group Portal |
| **For Week Ending** | 01-03-2024 |
| **Project Status** | Yellow |
| **Status Description** | [Provide an overview of the project’s current status. If the status is yellow or red, indicate:  \* We have developed Landing page, Register/Sign In pages, Contact Us pages, and other pages still remain which are community networking, and events tab, thus the project status indicates as ‘Yellow’.  \* To bring the project back to a green status, the planned action is to prioritize and complete the remaining tasks such as remaining pages and connections between pages promptly. We will be working on the page layouts and the design as well. |
| **Activities—During the Past Week** | |
| * Our team focused on Learning WordPress and experimenting with different themes and plugins. * Exploring different design ideas and implementing them. * Created several pages to implement knowledge and progress further. | |
| **Activities—Planned for Next Week** | |
| * To ensure that there is mapping between pages. * Start implementing Networking and Events tabs. * Improve the design of current pages, and update the correct information. | |
| **Project Issues** | |
| * Initially, using word press was difficult and was trying to understand the navigation in the WordPress. * Selecting Plugins and creating fields using the plugins was challenging. | |
| **Project Changes** | |
| Project changes which were addressed by the customers last week.   * Customers advised us that STEAM is not only the criteria, but it can be expanded to broader perspective. * Additionally, they advised us not to keep upload section for research papers as it is not the main purpose of the website. * They suggested that research papers and events are not the main focus, the main focus rely on researchers, members, and connecting them with similar interest. | |